## Slide 1: Volunteer Management System
Presented by Dio Phung

## Slide 2: Content
Introduction
Overview of Requirements
Project Plan
Progress
Challenges Encountered
High Level Architecture
Project Risks
Transition to Next Stage
Q & A

## Slide 3: Introduction
Volunteer Management System

## Slide 4: Introduction – Organisation Background
Objective of Non-profitable Organisation (NGO) – Eliminate poverty
Has grown tremendous over the years which attracts more volunteers.
A need to coordinate and manage the volunteers.
Manual handling of paperwork and volunteers requires lots of work and limits the efficiency of the organisation.

## Slide 5: Introduction – System Objective
To provide an integrated system with the aim of addressing the problems of volunteer communication, documentation, recruitment and retention.

## Slide 6: Overview Of Requirements
Volunteer Management System

## Slide 7: Overview of Requirements
Volunteer Management
Staff Management
Project Management
Itinerary Management
Administration

## Slide 8: Project Plan
Volunteer Management System

## Slide 9: Project Plan – Team structure
No | Name | Role
1. | Phung Kim Cuong, Dio | Project Manager
2. | Zaw Htet | Technical Lead
3. | Thida Khin Myo Thaung | Business Analyst
4. | Hnin Nu Aye | Business Analyst
5. | Feng Yan | Development Lead
6. | Jiang Jifa | Test Lead
7. | Liu Peishan | Quality Manager
Note: All team members will be programmer as well.

## Slide 10: Project Plan – Gantt Chart
Pending to insert Gantt chart.

## Slide 11: Project Plan – Milestones
Pending to insert milestones.

## Slide 12: Project Plan – Estimates Comparison
Pending to insert COCOMO

## Slide 13: Progress
Volunteer Management System

## Slide 14: Progress
Pending to insert a table on the progress so far.

## Slide 15: Challenges Encountered
Volunteer Management System

## Slide 16: Challenges Encountered
No | Challenge | Description | Solution
1. | Communications | Difficulty to gather all members for discussions. | Online meeting via Skype To fix a weekly meeting time
2. | Requirements Gathering | Client only wants a small set of requirements. | Seek lecturers advice Proposed merging of requirements
3. | Task Control | Not able to meet deadline on time. | To log time log To hold meetings to track status
4. | Low Quality of Work | Deliverables not up to standard. | Perform reviews Conduct briefing on required items

## Slide 17: High Level Architecture
Volunteer Management System

## Slide 18: High Level Architecture
Pending to insert high level architecture.

## Slide 19: Project Risks
Volunteer Management System

## Slide 20: Project Risks
Pending for Project Risks.

## Slide 21: Transition to Next Stage
Volunteer Management System

## Slide 22: Transition to Next Stage – Where are we now?
Project Planning
Analysis and Design
Phase 2: Analysis and Design
Prototyping
Use Case Modeling
Use Case Realisation Report
High-level System Design
Software Architecture
Transition Strategy from Analysis to Design
Project Management

## Slide 23: Transition to Next Stage – What do we plan to do?
No | Task | Description | In-Charge
1. | Prototyping | User interface prototyping Technical prototyping | Feng Yan, Jifa Zaw
2. | Use Case Modeling | Use case model survey | Thida, Hazel
3. | Use case realisation report | Use case realisation report | Thida, Hazel
4. | Software Design | High level software architecture design document | Zaw
5. | Transition Strategy from Analysis to Design | Transition Strategy from Analysis to Design | Zaw
6. | Project Management | Transition Strategy from Analysis to Design | Dio

## Slide 24: Question & Answer