## Slide 1: Technical Risk and Control
No. | Risk Item | Impact | Risk Control Detail
1. | Framework Integrating | Break the system functionality | Technical Prototype to covers all the technical requirement
2. | New to the Framework | Slow down the implementation | Internal Training
3. | Client Frameworks - YUI2 - DWR | Client Browser Slowdown/ Crushes. | Unit Testing. Minimize the java script loops
4. | SQL Server 2008 High Availability | System Offline | Unit Test (Database Availability)
5. | Load balancer | Overload and imbalance application server | Unit test
6. | Different Web Browser | Somefunction not working | Test on different web browser. Design from the start to support the web standard.